H-SPORT FINANCIAL dAPP

Progress Tracker 8 Minggu

Financial Distributed and Parallel Computing | Semester Gasal 2026/2027

# 1. Dashboard Progress

Ringkasan Status Milestone

| Status | Jumlah Milestone | Target (dari 8) | % dari Total |
| --- | --- | --- | --- |
| Belum Mulai | 8 | 8 | 100% |
| Berjalan | 0 | 8 | 0% |
| Selesai | 0 | 8 | 0% |
| Terlambat | 0 | 8 | 0% |
| Diblokir | 0 | 8 | 0% |

Progress keseluruhan (rata-rata milestone berstatus "Selesai"): 0%

Ringkasan Test Case (21 wajib)

| Status | Jumlah | % dari 21 |
| --- | --- | --- |
| Not Started | 21 | 100% |
| In Progress | 0 | 0% |
| PASS | 0 | 0% |
| FAIL | 0 | 0% |

# 2. Pembagian Milestone 8 Minggu

| Minggu | Milestone | Lead | Pendukung Utama | Deliverable Kunci | Status | % Progress | Catatan |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Analisis & Scope Freeze | Feeandri + Yasmin | Farelly, Arby, Agustina | Requirement addendum, scope, on/off-chain matrix, state diagram, parallel workload, Git repo. | Belum Mulai | 0% |  |
| 2 | Blockchain Environment | Farrel | Arby, Agustina, Sahrul | Ganache, MetaMask, Hardhat, RPC, test deployment, contract address. | Belum Mulai | 0% |  |
| 3 | Smart Contract V1 | Arby | Agustina, Farrel, Kenjiro | enum/struct/mapping/modifier, createOrder/getOrder, ABI, unit test awal. | Belum Mulai | 0% |  |
| 4 | Smart Contract V2 | Agustina | Arby, Farrel, Kenjiro | payment/status/cancel/operator/event/state validation, security test. | Belum Mulai | 0% |  |
| 5 | Laravel-Blockchain Integration | Sahrul | Farrel, Ihsanul, Yasmin | READ+WRITE integration, wallet/tx, receipt, DB evidence. | Belum Mulai | 0% |  |
| 6 | Parallel Processing | Farelly | Sahrul, Ihsanul, Kenjiro | Job/Queue, sequential baseline, multiple workers, verification, aggregation/reduce. | Belum Mulai | 0% |  |
| 7 | Benchmark & Integration Test | Kenjiro | Farelly, Ihsanul, Feeandri | Benchmark, graph, speedup/efficiency/throughput, bug report, UAT/integration test. | Belum Mulai | 0% |  |
| 8 | Finalisasi & Demo | Semua anggota | Semua anggota | Reproducible repo, README, final report, final test, presentasi, end-to-end demo. | Belum Mulai | 0% |  |
| Progress rata-rata (%) |  |  |  |  |  | 0% |  |

# 3. Checklist Deliverable Wajib per Mahasiswa

| Mahasiswa | Role | Periode Keterlibatan | Deliverable Wajib | Status | Catatan / Bukti |
| --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani | Requirement, Scope & Documentation Lead | Minggu 1-8 | Requirement addendum | Belum Mulai |  |
|  |  |  | Scope statement | Belum Mulai |  |
|  |  |  | On/off-chain matrix | Belum Mulai |  |
|  |  |  | Traceability matrix | Belum Mulai |  |
|  |  |  | Final documentation | Belum Mulai |  |
| Yasmin Akmaliyah | Business Process & Acceptance Analyst | Minggu 1-8 | Business process map | Belum Mulai |  |
|  |  |  | Acceptance criteria | Belum Mulai |  |
|  |  |  | UAT scenario | Belum Mulai |  |
|  |  |  | Requirement-to-test mapping | Belum Mulai |  |
|  |  |  | Review error/UX flow | Belum Mulai |  |
| Arby Putra | Solidity Developer I - Order Core | Minggu 3-4, dukungan s.d. Minggu 7 | HSportOrder.sol core | Belum Mulai |  |
|  |  |  | Data structure | Belum Mulai |  |
|  |  |  | Access control dasar | Belum Mulai |  |
|  |  |  | Unit test SC-01 s.d. SC-06 | Belum Mulai |  |
|  |  |  | Function documentation | Belum Mulai |  |
| Agustina Elsi Bunga | Solidity Developer II - Payment & State Logic | Minggu 3-4, dukungan s.d. Minggu 7 | Business logic smart contract | Belum Mulai |  |
|  |  |  | State transition rules | Belum Mulai |  |
|  |  |  | Event implementation | Belum Mulai |  |
|  |  |  | Operator management | Belum Mulai |  |
|  |  |  | Unit test SC-07 s.d. SC-12 | Belum Mulai |  |
| Muhammad Farrel | Blockchain Infrastructure & Deployment Engineer | Minggu 2-8 | Ganache/MetaMask setup | Belum Mulai |  |
|  |  |  | Hardhat config | Belum Mulai |  |
|  |  |  | Deploy script | Belum Mulai |  |
|  |  |  | ABI/address history | Belum Mulai |  |
|  |  |  | README reproducibility | Belum Mulai |  |
| Muhammad Feeandri Syahbani | Laravel-Blockchain Integration Engineer | Minggu 5-7, demo Minggu 8 | Blockchain service/read-write | Belum Mulai |  |
|  |  |  | Receipt/event reader | Belum Mulai |  |
|  |  |  | DB proof persistence | Belum Mulai |  |
|  |  |  | Verification service | Belum Mulai |  |
|  |  |  | INT-01 s.d. INT-05 evidence | Belum Mulai |  |
| Ihsanul Farrel | dApp UI/UX & Proof Visualization | Minggu 5-8 | Wallet UI | Belum Mulai |  |
|  |  |  | Transaction status UI | Belum Mulai |  |
|  |  |  | Blockchain proof page | Belum Mulai |  |
|  |  |  | Verification dashboard | Belum Mulai |  |
|  |  |  | Performance dashboard | Belum Mulai |  |
| Farelly De Rossi | Database & Parallel Processing Engineer | Minggu 5-7, tuning Minggu 8 | Migration/schema | Belum Mulai |  |
|  |  |  | Job/Queue | Belum Mulai |  |
|  |  |  | Worker architecture | Belum Mulai |  |
|  |  |  | Partition/reduce | Belum Mulai |  |
|  |  |  | Sequential + parallel implementation | Belum Mulai |  |
|  |  |  | PAR-01/PAR-02 evidence | Belum Mulai |  |
| Kenjiro B.H.G | QA, Security & Performance Engineer | Minggu 3-8 | Smart Contract Test Report | Belum Mulai |  |
|  |  |  | Integration Test Report | Belum Mulai |  |
|  |  |  | Security/Revert Test | Belum Mulai |  |
|  |  |  | Parallel Benchmark | Belum Mulai |  |
|  |  |  | Bug Report & UAT evidence | Belum Mulai |  |

# 4. Ownership dan Validasi Test Case (21 Wajib)

| ID | Test Case | Developer Owner | Validator | Status | Tanggal Test | Catatan |
| --- | --- | --- | --- | --- | --- | --- |
| SC-01 | Deploy HSportOrder.sol | Arby + Farrel | Kenjiro | Not Started |  |  |
| SC-02 | Create order valid | Arby | Kenjiro | Not Started |  |  |
| SC-03 | Create order amount = 0 -> REVERT | Arby | Kenjiro | Not Started |  |  |
| SC-04 | Duplicate external order hash -> REVERT | Arby | Kenjiro | Not Started |  |  |
| SC-05 | Get existing order | Arby | Kenjiro | Not Started |  |  |
| SC-06 | Get nonexistent order -> REVERT | Arby | Kenjiro | Not Started |  |  |
| SC-07 | Operator record payment | Agustina | Kenjiro | Not Started |  |  |
| SC-08 | Non-operator record payment -> REVERT | Agustina | Kenjiro | Not Started |  |  |
| SC-09 | Valid status transition | Agustina | Kenjiro | Not Started |  |  |
| SC-10 | Invalid status transition -> REVERT | Agustina | Kenjiro | Not Started |  |  |
| SC-11 | Customer cancel own valid order | Agustina | Kenjiro | Not Started |  |  |
| SC-12 | Unauthorized user cancels order -> REVERT | Agustina | Kenjiro | Not Started |  |  |
| INT-01 | Wallet/contract connectivity | Feeandri + Farrel | Kenjiro | Not Started |  |  |
| INT-02 | H-Sport checkout creates blockchain transaction | Feeandri | Kenjiro | Not Started |  |  |
| INT-03 | Tx hash dan block number tersimpan di MySQL | Feeandri | Kenjiro | Not Started |  |  |
| INT-04 | Laravel reads getOrder() dan proof | Feeandri | Kenjiro | Not Started |  |  |
| INT-05 | Admin update status terlihat di blockchain dan dapat dibaca kembali | Feeandri + Ihsanul | Kenjiro | Not Started |  |  |
| PAR-01 | Sequential dan parallel menghasilkan result finansial sama | Farelly | Kenjiro | Not Started |  |  |
| PAR-02 | Multiple workers memproses job berbeda | Farelly | Kenjiro | Not Started |  |  |
| PAR-03 | Speedup, efficiency, throughput dapat dihitung | Kenjiro + Farelly | Feeandri | Not Started |  |  |
| PAR-04 | Benchmark 1/2/4/8 worker tercatat dan dianalisis | Kenjiro + Farelly | Yasmin | Not Started |  |  |
| Total PASS |  |  |  | 0 / 21 |  |  |

# 5. Weekly Progress Log

Isi setiap akhir minggu untuk tiap mahasiswa.

Minggu 1

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Muhammad Feeandri Syahbani Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 2

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 3

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 4

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 5

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 6

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 7

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

Minggu 8

| Mahasiswa | Target Minggu Ini | Pekerjaan Selesai | Commit/PR/Issue | Test/Hasil | Kendala | Keputusan Teknis | Cross-role Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Muhammad Feeandri Syahbani Requirement, Scope & Documentation Lead |  |  |  |  |  |  |  |
| Yasmin Akmaliyah Business Process & Acceptance Analyst |  |  |  |  |  |  |  |
| Arby Putra Solidity Developer I - Order Core |  |  |  |  |  |  |  |
| Agustina Elsi Bunga Solidity Developer II - Payment & State Logic |  |  |  |  |  |  |  |
| Muhammad Farrel Blockchain Infrastructure & Deployment Engineer |  |  |  |  |  |  |  |
| Sahrul Ramadan Laravel-Blockchain Integration Engineer |  |  |  |  |  |  |  |
| Ihsanul Farrel dApp UI/UX & Proof Visualization |  |  |  |  |  |  |  |
| Farelly De Rossi Database & Parallel Processing Engineer |  |  |  |  |  |  |  |
| Kenjiro B.H.G QA, Security & Performance Engineer |  |  |  |  |  |  |  |

# 6. Panduan Penggunaan Tracker

| Bagian Dashboard | Ringkasan status dari Milestone, Deliverable per Mahasiswa, dan Test Case. Perbarui angka sesuai status terbaru. |
| --- | --- |
| Bagian Milestone | Update Status, % Progress (0-100%), dan Catatan setiap minggu berjalan sesuai realisasi milestone dari Buku Panduan bab 8. |
| Bagian Deliverable per Mahasiswa | Checklist deliverable wajib tiap mahasiswa (bab 6 & 14 Buku Panduan). Update Status dan isi bukti/link PR di kolom Catatan. |
| Bagian Test Case | 21 test case wajib (SC-01 s.d. SC-12, INT-01 s.d. INT-05, PAR-01 s.d. PAR-04) dari bab 9. Update Status tiap test dijalankan; isi tanggal dan catatan bila FAIL (root cause singkat). |
| Bagian Weekly Log | Template log mingguan tiap mahasiswa (bab 10.2). Isi setiap akhir minggu: target, pekerjaan selesai, commit/PR/issue, hasil test, kendala, keputusan teknis, dan cross-role contribution. |
| Warna status | Abu-abu = belum mulai, Kuning = berjalan/draft, Biru muda = review, Hijau = selesai/PASS, Oranye/Merah = terlambat/diblokir/FAIL. |
| Sumber | Disusun mengikuti Buku Panduan Mini Project H-Sport Financial dApp (Bab 8, 9, 10, 14). |